| Metric | Value | Status |
| --- | --- | --- |
| Project Name | Voting System |  |
| Project Manager | Mahek Mulla |  |
| Reporting Date |  |  |
| % Complete (EV/BAC) | 56% | Blue |
| Schedule Performance Index(SPI) | 0.7 | Green |
| Cost Performance Index(CPI) | 0.86 | Red |
| Budget at Completion(BAC) | 1,00,00,000 rupees |  |
| Estimate at Completion(EAC) | 1,27,50,000 rupees |  |

| Week | PV | EV | AC |
| --- | --- | --- | --- |
| 1 | 1000000 | 80000 | 90000 |
| 2 | 2000000 | 160000 | 185000 |
| 3 | 3000000 | 240000 | 280000 |
| 4 | 4000000 | 320000 | 390000 |
| 5 | 5000000 | 400000 | 520000 |